## Slide 1
AInnovate Inc.
AI Governance Framework
Board & Steering Committee Overview
GenStudio Generative AI | AIN-GOV Series | Version 1.0
Presented by: Mihir Trivedi, AI Governance Lead
Date: February 2026
Classification: CONFIDENTIAL
AGENDA
01 Executive Summary
02 What is GenStudio?
03 Governance Framework
04 Key Risks & Controls
05 Bias & Fairness
06 Incident Response
07 Regulatory Landscape
08 Implementation Roadmap
09 KPIs & Monitoring
10 Board Actions Required

## Slide 2
01 | Executive Summary
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
WHAT WE'VE BUILT
A comprehensive AI governance framework covering policy, risk assessment, bias methodology, and incident response — aligned to NIST AI RMF and ISO 42001.
WHY IT MATTERS
GenStudio processes marketing content at scale. Without governance, risks include harmful outputs, regulatory fines (EU AI Act: up to €15M), and reputational damage.
BOARD ASK
Approve the AI Governance Policy; note the risk posture; endorse the ISO 42001 certification roadmap; confirm AI governance KPI reporting cadence.
4
Governance
Documents
15
Risks Assessed
for GenStudio
25
Risk Taxonomy
Items
P1–P4
Incident Severity
Tiers
Framework effective: 01 February 2026 | Prepared by Mihir Trivedi, AI Governance Lead | ISO 42001 target: Q4 2026

## Slide 3
02 | What is GenStudio?
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
GENSTUDIO
Generative AI Ad Copy Platform
Model:
Fine-tuned LLaMA-3-70B on AWS SageMaker
Users:
Marketing professionals generating ad copy
Output:
Headlines, body copy, CTAs, social captions
Scale:
Up to 10,000 generations / day at capacity
Infra:
AWS eu-west-1 | VPC, KMS, IAM
Launch:
Production: February 2026 | v1.0
HOW IT WORKS
1
User Prompt
Marketer enters campaign brief, audience, product details
2
Safety Filter
Input screened for prompt injection & policy violations
3
LLM Inference
Fine-tuned LLaMA-3-70B generates ad copy on AWS
4
Output Filter
Content safety, PII detection, bias checks applied
5
Human Review
Mandatory marketer review step before publication
EU AI Act Classification: LIMITED RISK (Art. 52 — transparency obligations apply)

## Slide 4
03 | AI Governance Framework Structure
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
Built on NIST AI RMF 1.0 · ISO/IEC 42001:2023 · EU AI Act · ISO 27001:2022 (certified)
GV
GOVERN
AI Governance Committee
Roles & responsibilities
AI Model Registry
Policy & standards
MP
MAP
Use case identification
Risk classification
Stakeholder impact
Data provenance
MS
MEASURE
Bias assessments
Model evaluation
Drift monitoring
Red-teaming
MG
MANAGE
Incident response
Remediation
Risk treatment
Continuous improvement
DELIVERABLE SUITE
AIN-GOV-001
AI Governance Policy
NIST: GV | ISO: Cl. 4–6
AIN-GOV-005
Risk Assessment Framework
NIST: MP / MS | ISO: Cl. 6.1 / 8.1
AIN-GOV-002
Bias Assessment Methodology
NIST: MS-2.3 | ISO: Cl. 8.5 / A.6.2
AIN-GOV-004
Incident Response Plan
NIST: MG-3 / 4 | ISO: Cl. 10.1

## Slide 5
04 | Key Risks & Controls — GenStudio Risk Posture
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
Based on formal risk assessment AIN-GOV-005-GS (15 risks across 7 categories). Residual risk after controls.
Chart: Risk Count — Before & After Controls
| Critical | High | Medium | Low
Inherent | 1 | 6 | 5 | 3
Residual | 0 | 3 | 7 | 5
TOP RESIDUAL HIGH RISKS
R-01
Hallucination in Ad Copy
Control: RAG pipeline — Q2 2026
HIGH
R-02
Demographic Bias Output
Control: Semi-annual bias assessments
HIGH
R-03
Prompt Injection Attack
Control: Multi-layer sanitisation + red-team
HIGH
R-10
EU AI Act Non-Compliance
Control: Conformity assessment by Apr 2026
HIGH
R-12
Reputational / Viral Harm
Control: Crisis comms plan + monitoring
HIGH
Controls reduce HIGH/CRITICAL risks 7 → 3 (57% reduction). Zero CRITICAL residual risks.

## Slide 6
05 | Bias & Fairness — Pre-Deployment Assessment Results
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
Bias assessment BAR-2026-001 completed 20 January 2026. 300 contrastive prompt pairs across 8 demographic dimensions.
5
Dimensions
PASS
3
Dimensions
MONITOR
0
Dimensions
FAIL
0.76
Annotation κ
(req. ≥0.70)
RESULTS BY DIMENSION
Gender
PASS
Race / Ethnicity
MONITOR
Age
PASS
Religion / Belief
MONITOR
Sexual Orientation
MONITOR
Disability
PASS
Nationality
PASS
Socioeconomic
PASS
KEY FINDINGS
OVERALL: PASS — approved for production
Gender SAS (0.041) borderline: monitor Aug 2026
Religion refusal disparity: ACTION within 60 days
Zero FAIL conditions across all 8 dimensions
Human annotation κ = 0.76 ✓ (req. ≥0.70)
✓ APPROVED for production. Next assessment: August 2026.

## Slide 7
06 | AI Incident Response — Framework & Timelines
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
6-phase response process covering 4 incident types. Aligned to NIST AI RMF MG-3/4 and GDPR Article 33.
1 DETECT
2 CONTAIN
3 INVESTIGATE
4 COMMUNICATE
5 REMEDIATE
6 REVIEW
SEVERITY TIERS & RESPONSE SLAS
Severity | IC Engaged | Contain By | AIGC Notified | RCA Due | Typical Examples
P1 CRITICAL | 1 hr | 2 hrs | 1 hr | 48 hrs | PII breach, hate speech / CSAM output
P2 HIGH | 2 hrs | 4 hrs | 4 hrs | 5 days | Systematic bias, partial prompt injection
P3 MEDIUM | 4 hrs | 24 hrs | 24 hrs | 14 days | Model drift >10%, isolated harmful output
P4 LOW | 48 hrs | 72 hrs | N/A | N/A | Quality complaint, near-miss
⛑ GDPR Art. 33: ICO notification within 72 hours of first awareness of a personal data breach.
⛑ EU AI Act Art. 73: Serious incident notification to national authority 'without undue delay'. CLO tracks per incident.

## Slide 8
07 | Regulatory Landscape & Compliance Position
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
EU AI Act
Regulation (EU) 2024/1689
IN PROGRESS
GenStudio: LIMITED RISK (Art. 52)
Transparency disclosures: IMPLEMENTED
Human oversight: IMPLEMENTED
Technical documentation: IN PROGRESS
EU database registration: UNDER REVIEW
Conformity assessment: Q2 2026 target
Sanction: Up to €15M or 3% global turnover
GDPR / UK GDPR
Data Protection Legislation
COMPLIANT
AInnovate: Data Controller
DPIAs for AI processing: ✓
Data minimisation pipeline: ✓
30-day log retention enforced: ✓
Lawful basis documented: ✓
Data subject rights process: ✓
Sanction: Up to €20M or 4% global turnover
ISO/IEC 42001
AI Management System
IN PROGRESS
Target: Certification Q4 2026
AI Governance Committee: ✓
AI Model Registry: ✓
Risk assessment process: ✓
Bias methodology: ✓
Gap analysis: IN PROGRESS
Sanction: Voluntary — market differentiator
NIST AI RMF 1.0
US NIST Framework
ALIGNED
All 4 Core Functions: Implemented
Govern — AI Gov Policy: ✓
Map — Risk Assessment: ✓
Measure — Bias Methodology: ✓
Manage — Incident Response: ✓
Full mapping: Appendix A of Policy ✓
Sanction: Voluntary — builds stakeholder trust
✓ ISO 27001:2022 already certified — AI infrastructure and incident management in scope. Significantly accelerates ISO 42001 gap closure.

## Slide 9
08 | Implementation Roadmap — 2026
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
AI governance is a continuous programme. Key milestones from framework launch through ISO 42001 certification.
Q1 2026
Jan–Mar
Q2 2026
Apr–Jun
Q3 2026
Jul–Sep
Q4 2026
Oct–Dec
Governance
AI Gov Policy effective (Feb)
AIGC inaugural meeting (Mar)
EU AI Act conformity
assessment (Apr)
Annual policy review (Aug)
ISO 42001 gap analysis done
ISO 42001 cert audit (Nov)
Board annual AI report
Technical
Red-team regression suite (Feb)
Production monitoring dashboard
RAG hallucination pipeline
Constitutional AI critique layer
Multi-region DR evaluation
Fine-tuning refresh cycle #1
GenStudio v2.0 evaluation
Bias monitoring v2 live
Risk & Bias
Baseline bias report published
Risk register monitoring active
Religion refusal fix (Mar)
Q1 AIGC risk review
Semi-annual bias assessment #2
Data poisoning controls
Annual risk assessment update
Model card bias results published
🎯 ISO 42001
Target: Q4 2026

## Slide 10
09 | KPIs & Ongoing Monitoring
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
The AIGC monitors AI governance health through a balanced scorecard reported quarterly to the Board.
Bias Assessment
Frequency
Target: 2× per year
+ post-incident
Owner: AI Gov Lead
ON TRACK
Residual HIGH/
CRITICAL Risks
Target: < 4 open
at any time
Owner: Model Owner
3 OPEN
P1 Incident
Response Time
Target: < 1 hr IC
< 2 hrs contain
Owner: IC (Mihir T.)
TARGET SET
Red-Team
Exercises
Target: 1× per year min.
Owner: Security Eng.
JAN 2026 ✓
Regulatory
Notification SLA
Target: 100% on time
Owner: CLO
ON TRACK
AIGC Meetings
per Year
Target: 4 regular
+ emergency
Owner: AIGC Chair
SCHEDULED
ISO 42001
Certification
Target: Q4 2026
Owner: AI Gov Lead
IN PROGRESS
PIR Completion
Rate P1/P2
Target: 100% within SLA
Owner: IC
TARGET SET
Reporting: Monthly to Model Owner · Quarterly AI Risk Report to AIGC · Annual AI Governance Report to Board

## Slide 11
10 | Board Actions Required
AInnovate Inc. | AI Governance Framework | CONFIDENTIAL | February 2026
AIN-GOV v1.0
The AI Governance Committee requests the Board's approval, noting, and direction on the following items.
APPROVE
AI Governance Policy (AIN-GOV-001)
Approve the AI Governance Policy as the governing document for responsible AI, effective 01 February 2026.
Owner: Board Resolution Required
Due: This Meeting
NOTE
GenStudio Risk Posture
Note risk assessment: 15 risks assessed, 3 residual HIGH risks under active remediation, zero CRITICAL residual. Review: August 2026.
Owner: AIGC to report quarterly
Due: Ongoing
ENDORSE
ISO/IEC 42001 Certification Programme
Endorse the ISO 42001 roadmap targeting Q4 2026. ISO 27001 foundation in place; gap assessment underway.
Owner: CTO + AI Gov Lead
Due: Q4 2026
CONFIRM
AI Governance Reporting Cadence
Confirm Board receives annual AI Governance Report and AIGC provides quarterly KPI updates to Audit & Risk Committee.
Owner: Company Secretary + AI Gov Lead
Due: Confirm today
NOTE
Regulatory Watch — EU AI Act
CLO conducting conformity assessment (April 2026 target). Board to be informed if GenStudio risk classification changes.
Owner: CLO to report
Due: Apr 2026 update

## Slide 12
Thank You
Questions & Discussion
AI Governance Lead: Mihir Trivedi
Document Suite: AIN-GOV-001 through AIN-GOV-005
Classification: CONFIDENTIAL — not for external distribution
Effective Date: 01 February 2026 | Next Review: Jan 2027
DOCUMENT INDEX
AIN-GOV-001 AI Governance Policy
AIN-GOV-002 Bias Assessment Methodology
AIN-GOV-004 AI Incident Response Plan
AIN-GOV-005 AI Risk Assessment Framework
AIN-MC-001 GenStudio v1.0 Model Card
AInnovate Inc. · AI Governance Framework · Version 1.0 · February 2026